POSTGRES TO DATABRICKS MIGRATION: ESSENTIALS AUDIT & DEFECT REPORT

# 1. Executive Scoreboard

The table below summarizes the comprehensive evaluation of the 21 baseline checklist controls defined in Essential Checklist.xlsx across Priority 0 (P0 - Essential/Blocking) and Priority 1 (P1 - High Priority) categories.

| Total Essential Checks | Passed | Failed | Blocked | P0 Failed | P1 Failed | Completion | Pass Rate | Demo Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 21 | 11 | 3 | 0 | 2 | 1 | 85.7% | 52.4% | Conditional Pass |

Checklist Status Breakdown by Severity Tier:

| Priority Tier | Total Checks | 🟢 Implemented | 🟡 Partial | 🔴 Failed | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Part 1: Priority 0 (P0 - Mission Critical) | 17 | 9 (52.9%) | 6 (35.3%) | 2 (11.8%) | 52.9% |
| Part 2: Priority 1 (P1 - High Importance) | 4 | 2 (50.0%) | 1 (25.0%) | 1 (25.0%) | 50.0% |
| Total Combined (All Essential Checks) | 21 | 11 (52.4%) | 7 (33.3%) | 3 (14.3%) | 52.4% |

# 2. Summary of Baseline Deployment Failures

During baseline validation of the automated migration pipeline against real-world database workloads (PostgreSQL & SQL Server) targeting Databricks Unity Catalog, specific deterministic failure modes were identified. A breakdown of total failed counts, impacted database objects, and root cause errors is provided below:

| Failure ID | Category / Layer | Impacted Object(s) | Observed Error Message | Root Cause & Architectural Flaw |
| --- | --- | --- | --- | --- |
| FAIL-01 | INGESTION (Bronze Layer) | `migration_dev`.`bronze`.`departments` `migration_dev`.`bronze`.`employees` | CONNECTOR_OFFLINE: Start the registered local connector, then test the source again. | Local Connector heartbeat interval expired (>45s) or script was terminated. In baseline, Bronze direct streaming lacked graceful retry and fallback. |
| FAIL-02 | TRANSFORMATION (Silver Layer View) | `migration_dev`.`silver`.`employee_summary` | [TABLE_OR_VIEW_NOT_FOUND] The table or view `employees` cannot be found in Databricks Unity Catalog. | PostgreSQL view definition from pg_catalog contained unqualified table names ('FROM employees JOIN departments'). The baseline AST parser only matched SQL Server brackets ('[public].[employees]'), leaving bare table names unmodified. |
| FAIL-03 | ROUTINE CONVERSION (Silver Layer Procedure) | `migration_dev`.`silver`.`give_raise` | [PARSE_SYNTAX_ERROR] Syntax error at or near '$procedure$'. SQLSTATE: 42601 | PostgreSQL stored procedure definition used PL/pgSQL dollar quoting ($procedure$ BEGIN ... END; $procedure$). Baseline cleaner only stripped T-SQL headers ('AS ...'), leaving $procedure$ in the Databricks SQL body, with empty parameter extraction. |
| FAIL-04 | AI REMEDIATION (Semantic Inference) | Semantic Role Inference API / Hybrid Classifier | HTTP 429 Too Many Requests (Resource Exhausted on gemini-2.5-flash) | Rapid batch requests against LLM endpoints without local client throttling, token bucket rate limiting, or deterministic offline fallback on quota exhaustion. |

# 3. Itemized Checklist Evaluation (All 21 Requirements)

Each item from Essential Checklist.xlsx is assessed below under its baseline pre-fix state, complete with requirement description, implementation status, technical failure details, and remediation validation plans.

## Item 01: Business purpose [Part 1 (P0)]

| Essential Requirement: | Clear problem, target user, and expected outcome (Demonstrate one complete client use case). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | The platform establishes a dedicated, automated database-to-Databricks migration architecture targeting Unity Catalog and Medallion architecture (Bronze ingestion, Silver conformed entities/transformations, Gold aggregate/dimension semantic models). Target user personas (Data Architects, Engineers, Admins) and expected migration deliverables are well structured. |
| Validation & Remediation Plan: | Verified complete end-to-end orchestration capability from source connection configuration to Databricks catalog artifact generation. |

## Item 02: Core workflow [Part 1 (P0)]

| Essential Requirement: | Main tasks work from start to finish, including errors and retries (Run a documented end-to-end scenario). |
| --- | --- |
| Baseline Status: | 🔴 Failed / Not Implemented (Baseline) |
| Technical Details & Baseline Failure: | In the baseline pre-fix state, the end-to-end migration pipeline halted on multiple fatal errors: (1) Local connector offline heartbeat failure during Bronze table ingestion; (2) Silver view deployment failure with [TABLE_OR_VIEW_NOT_FOUND] due to unqualified table references in pg_views; (3) Silver stored procedure deployment failure with [PARSE_SYNTAX_ERROR] due to unstripped PL/pgSQL $procedure$ dollar quotes and empty parameter signatures. |
| Validation & Remediation Plan: | Implement robust reference retargeting in medallion.py for bare/quoted SQL identifiers, add multi-stage PL/pgSQL dollar-quoting cleaner and regex parameter extraction in engine.py, and enforce resilient connector heartbeat polling. |

## Item 03: UI / UX tests [Part 1 (P0)]

| Essential Requirement: | User interface and user experience testing across components; intuitive workflow navigation and state management. |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | The React 19 / Tailwind UI provides a modern enterprise dashboard with Medallion lineage views, compatibility inspectors, and deployment controls. However, baseline lacked automated end-to-end Cypress/Playwright regression test suites, and certain asynchronous action failures (such as empty medallion plans or offline connectors) yielded unhandled 400 bad requests or generic 'failed to fetch' alerts in the console. |
| Validation & Remediation Plan: | Add frontend defensive toast notifications, graceful API error state handling in App.tsx, and integrate automated Playwright UI smoke test suites. |

## Item 04: Login [Part 1 (P0)]

| Essential Requirement: | Secure authentication; no shared user accounts (Test valid login, failed login, logout, and password reset). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | Authentication is governed via cryptographic JWT tokens (HMAC-SHA256) with PBKDF2/bcrypt salted password hashing. Individual user records with designated roles (ADMIN, OPERATOR) are stored in the database. Bootstrap administrative accounts are protected by minimum 12-character complexity requirements. |
| Validation & Remediation Plan: | Verify login endpoint (/api/auth/login), invalid password lockout behavior, token generation, and secure session termination. |

## Item 05: Session security [Part 1 (P0)]

| Essential Requirement: | Sessions expire; logout invalidates access (Try using the application after logout or expiry). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | JWT bearer tokens enforce time-bound expiration. All private API endpoints are guarded via FastAPI dependency injection (Depends(auth)) which validates token expiration and signature, immediately rejecting expired or invalid tokens with HTTP 401 Unauthorized. |
| Validation & Remediation Plan: | Test token expiration boundary conditions and ensure frontend clears local storage tokens on logout. |

## Item 06: Roles and permissions [Part 1 (P0)]

| Essential Requirement: | Define who can view, create, approve, administer, and export (Test each role against permitted and forbidden actions). |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | The backend implements an ADMIN role with authorization checks on sensitive administrative actions (e.g. user management, unlocks). However, granular role-based access control (RBAC) separating Read-Only Viewers, Review Approvers, and Deployment Operators was only partially segmented in the baseline API routes. |
| Validation & Remediation Plan: | Refactor route dependencies to enforce fine-grained role scopes (e.g., 'migration:review', 'migration:deploy', 'migration:admin'). |

## Item 07: Admin portal [Part 1 (P0)]

| Essential Requirement: | Admin can manage users, roles, settings, and access without developer assistance (Complete routine administration through the UI). |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | Basic administrative capabilities (user listing, account unlock) are provided via API endpoints and settings controls. However, comprehensive UI-driven role assignment, credential rotation, and tenant management in the baseline required direct database or environment variable modification. |
| Validation & Remediation Plan: | Expand Admin Management portal tab in frontend to allow dynamic role assignment, user creation, and configuration tuning. |

## Item 08: Client data isolation [Part 1 (P0)]

| Essential Requirement: | One client or workspace cannot access another’s data (Test access across tenants, workspaces, and APIs). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | Strict multi-project isolation is enforced across all database tables using mandatory project_id foreign keys and query filters. Databricks Unity Catalog separation is maintained through dedicated target catalogs (migration_dev, migration_test, migration_uat, migration_prod). |
| Validation & Remediation Plan: | Conduct cross-tenant isolation testing by attempting to query or deploy artifacts using cross-project entity identifiers. |

## Item 09: Data protection [Part 1 (P0)]

| Essential Requirement: | Encrypt traffic and stored sensitive data; keep secrets out of code (Review configuration and inspect deployed environment). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | No hardcoded credentials exist in source code. All secrets (JWT_SECRET, DATABRICKS_TOKEN, database passwords) are loaded via environment variables or encrypted configuration files. TLS/SSL encryption parameters (sslmode=prefer/require, Encrypt=yes) are enforced for data transit. |
| Validation & Remediation Plan: | Inspect git history and repository codebase to ensure zero secret leakage and verify HTTPS enforcement in production. |

## Item 10: Audit trail [Part 1 (P0)]

| Essential Requirement: | Record important logins, changes, approvals, exports, and admin actions (Trace an action to user, time, and result). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | The system records immutable audit records for all major lifecycle actions: artifact reviews (reviewer, reviewed_at), stage artifact approvals, deployment execution logs (run_id, timestamp, status, error details), and reconciliation validation summaries. |
| Validation & Remediation Plan: | Validate that every deployment and governed approval generates an audit record queryable via /api/projects/{id}/deployment/logs. |

## Item 11: Input and API security [Part 1 (P0)]

| Essential Requirement: | Validate inputs and enforce permissions on the server (Test invalid input and direct API access). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | All REST API endpoints enforce rigorous schema validation via Pydantic models. SQL injection vulnerabilities are mitigated through SQLAlchemy ORM parameter binding and sanitized identifier quoting routines (qident). Security headers (X-Content-Type-Options, X-Frame-Options, CSP) are enabled via middleware. |
| Validation & Remediation Plan: | Execute security boundary testing with malformed JSON payloads and SQL injection strings to confirm robust server rejection. |

## Item 12: Error handling [Part 1 (P0)]

| Essential Requirement: | Show useful errors without revealing secrets or technical internals (Trigger failures in the UI and inspect responses). |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | FastAPI handles exceptions with structured JSON error responses. However, in the baseline, unhandled edge conditions (e.g. Gemini LLM quota 429, missing stage artifacts) produced raw 400/500 HTTP responses without contextual guidance on the UI, and certain connector connection errors surfaced lower-level driver exception text. |
| Validation & Remediation Plan: | Implement centralized error mapping middleware and user-friendly remediation suggestions in API responses. |

## Item 13: Backup and recovery [Part 1 (P0)]

| Essential Requirement: | Back up client data and prove it can be restored (Perform a test restore). |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | The internal state is persisted in SQLite (migration_factory.db) which can be backed up via standard file copying or volume snapshots. However, automated point-in-time database snapshotting and single-click project export/import mechanisms were not natively built into the baseline UI. |
| Validation & Remediation Plan: | Add automated database backup routines on deployment runs and implement project JSON metadata export/import endpoints. |

## Item 14: Deployment and configuration [Part 1 (P0)]

| Essential Requirement: | Repeatable installation with separate development, test, and client environments (Deploy from documented steps to a clean environment). |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | Multi-stage Dockerfile and render.yaml were present, and environment configuration (.env.example) documented required parameters. However, baseline render.yaml contained hardcoded legacy branch references (codex/single-artifact-repair) and starter plan persistent disk configurations incompatible with free-tier Render deployments. |
| Validation & Remediation Plan: | Standardize render.yaml to track the main branch, optimize Docker container layers with libpq-dev/unixodbc, and verify zero-friction cloud deployment. |

## Item 15: Monitoring and support [Part 1 (P0)]

| Essential Requirement: | Detect failures and provide logs that help resolve them (Trigger a test failure and confirm it is visible). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | A dedicated system /health endpoint is operational. The deployment engine captures detailed step-by-step logs with target FQNs, SQL error codes, and failure diagnostics, exposed in the UI and downloadable as CSV / JSON audit reports. |
| Validation & Remediation Plan: | Trigger intentional deployment syntax failures and verify immediate visibility in the Medallion Deployment Logs tab. |

## Item 16: Documentation [Part 1 (P0)]

| Essential Requirement: | Provide a user guide, admin guide, and support contact/process (Ask someone outside the development team to follow them). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | The repository contains comprehensive documentation: README.md with quickstart guides, environment variable specifications, build info, patch summaries for version releases, and local connector execution guides. |
| Validation & Remediation Plan: | Review documentation against a fresh clone setup to ensure all installation and execution commands are accurate. |

## Item 17: Performance [Part 1 (P0)]

| Essential Requirement: | Acceptable response time with realistic users and data volumes (Test a representative client workload). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | The ingestion pipeline employs cursor streaming and batch insertions (default 10,000 rows per batch) with multi-threaded parallel transport. Schema introspection utilizes optimized system catalog queries (sys.* and pg_catalog). |
| Validation & Remediation Plan: | Benchmark discovery and data streaming on multi-table schemas to ensure sub-second response times and memory efficiency. |

## Item 18: Data retention and deletion [Part 2 (P1)]

| Essential Requirement: | Define how long data is kept and how it is exported or removed (Test export and deletion for a sample client). |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | Project deletion cascades through all associated metadata, artifacts, and logs. However, automated time-based retention pruning (e.g. auto-expiring deployment run logs after 90 days) was not scheduled in the baseline. |
| Validation & Remediation Plan: | Implement a configurable background retention cleaner job to archive or purge historical deployment records. |

## Item 19: Enterprise sign-in [Part 2 (P1)]

| Essential Requirement: | Support client SSO and MFA where required (Test with a representative identity provider). |
| --- | --- |
| Baseline Status: | 🔴 Failed / Not Implemented (Baseline) |
| Technical Details & Baseline Failure: | The baseline platform exclusively utilizes local username/password JWT authentication. Enterprise SAML 2.0, OpenID Connect (OIDC) SSO, and Multi-Factor Authentication (MFA) are not implemented. |
| Validation & Remediation Plan: | Integrate OAuth2 / OIDC providers (Azure AD / Okta / Google Workspace) and TOTP MFA for enterprise compliance. |

## Item 20: Accessibility and usability [Part 2 (P1)]

| Essential Requirement: | Keyboard use, readable errors, labels, and usable screen layouts (Review against WCAG 2.2). |
| --- | --- |
| Baseline Status: | 🟡 Partially Implemented |
| Technical Details & Baseline Failure: | The UI features high-contrast color palettes, clear tabular data representations, and responsive layouts. However, complete keyboard navigation shortcuts, ARIA live region announcements for dynamic deployment progress, and WCAG 2.2 AA audit compliance were incomplete in the baseline. |
| Validation & Remediation Plan: | Incorporate ARIA labels on interactive elements, enhance focus indicators, and test screen reader compatibility. |

## Item 21: Release management [Part 2 (P1)]

| Essential Requirement: | Versioning, change log, rollback, and dependency checks (Deploy an update and roll it back safely). |
| --- | --- |
| Baseline Status: | 🟢 Implemented |
| Technical Details & Baseline Failure: | The codebase follows strict Semantic Versioning (v2.3.0). Release artifacts include structured patch summaries (PATCH_SUMMARY_2_3_0.txt), BUILD_INFO.txt metadata, and git revision history with rollback capability. |
| Validation & Remediation Plan: | Verify version tag synchronization between backend FastAPI app version, frontend package.json, and release documentation. |